## Slide 1
Defining an IT Project
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going

## Slide 2
The project's scope is the work to be completed. A specific section of the project charter should clarify not only what will be produced or delivered by the project team, but also what will not be part of the project's scope. This distinction is important for two reasons. First,
Project Scope
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going

## Slide 3
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
it provides the foundation for developing the project plan's schedule and cost estimates. Changes to the project's scope will impact the project's schedule and budget—that is, if resources are fixed, expanding the amount work you have to complete will take more time and money. Therefore, the creation of additional work for the project team will extend the project's schedule and invariably increase the cost
Project Scope

## Slide 4
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going

## Slide 5
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
A work breakdown structure (WBS) is discussed first. It provides a hierarchical structure that outlines the activities or work that needs to be done in order to complete the project scope. The WBS also provides a bridge or link between the project's scope and the detailed project plan that will be entered into a project management software package.
Work Breakdown Structure

## Slide 6
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Today, most project management software packages are relatively inexpensive and rich in features. It is almost unthinkable that anyone would plan and manage a project without such a tool. Project success, however, will not be determined by one's familiarity with a project management software package or the ability to produce nice THE WORK BREAKDOWN STRUCTURE (WBS) 123 looking reports and graphs.

## Slide 7
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
It is the thought process that must be followed before using the tool that counts! Thinking carefully through the activities and their estimated durations first will make the use of a project management software package much more effective. You can still create nice looking reports and graphs, but you'll have more confidence in what those reports and graphs say

## Slide 8
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going

## Slide 9
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going

## Slide 10
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Example Work Breakdown Schedule

## Slide 11
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
The WBS…
Should be “deliverable-oriented”
Should support the project’s MOV
Have enough detail to support planning and control
Should involve those who will be doing the work
Should include learning cycles and past lessons learned

## Slide 12
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Estimation Questions
How do you estimate?
What are you going to estimate?
Where do you start?

## Slide 13
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Estimation Techniques - Traditional Project Management Approaches
Guesstimating
Delphi Technique
Time Boxing
Top-Down
Bottom-Up
Analogous Estimates (Past experiences)
Parametric Modeling (Statistical)

## Slide 14
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Guestimating
Estimation by guessing or just picking numbers out of the air is not the best way to derive a project’s schedule and budget. Unfortunately, many inexperienced project managers tend to guesstimate, or guess at the estimates, because it is quick and easy.

## Slide 15
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Delphi Technique
Involves multiple, anonymous experts
Each expert makes an estimate
Estimates compared
  If close, can be averaged
  If not, do another iteration until consensus is reached

## Slide 16
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Time Boxing
A “box” of time is allocated for a specific activity, task, or deliverable
Can focus a team if used effectively
Can demoralize a team if not used effectively

## Slide 17
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Top-Down
Top & middle managers determine overall project schedule &/or cost
Lower level managers are expected to breakdown schedule/budget estimates into specific activities (WBS)

## Slide 18
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Bottom-Up
Schedules & budgets are constructed from WBS
Starts with people who will be doing the work
Schedules & budgets are the aggregate of detailed activities & costs

## Slide 19
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
Analogous Estimates
Similar to Top-Down approach
Use information from previous, similar projects as a basis for estimation
Parametric Modeling
Use project characteristics (parameters) in a mathematical model to estimate
Example: $50/ LOC based on:
  Programming language
  Level of expertise
  Size & complexity

## Slide 20
Prepared by:
MR. CELSO T. AGOS JR.,MSIT
Microsoft Certified Educator
Six Sigma Certified
Science and Technological Specialist
Doctor in Information Technology- on going
References:
Information technology management book by jack t marchewka