## Slide 1: WEEK 17 PROJECT MANAGEMENT
CONTROL QUALITY - OUTPUTS

## Slide 2
3 Control Quality: Outputs
1 Quality Control Measurements
Quality control measurements are the documented results of control quality activities. They should be captured in the format that was specified through the Plan Quality Management process .
2 Validated Changes
Any changed or repaired items are inspected and will be either accepted or rejected before notification of the decision is provided. Rejected items may require rework.

## Slide 3
3 Verified Deliverables
A goal of the Control Quality process is to determine the correctness of deliverables. The results of performing
the Control Quality process are verified deliverables. Verified deliverables are an input to Validate Scope for formalized acceptance.
4 Work Performance Information
Work performance information is the performance data collected from various controlling processes, analyzed in context and integrated based on relationships across areas. Examples include information about the project requirements fulfillment such as causes for rejections, rework required, or the need for process adjustments.

## Slide 4
5 Change Requests
If the recommended corrective or preventive actions or a defect repair requires a change to the project management plan, a change request should be initiated in accordance with the defined Perform
Integrated Change Control process.
6 Project Management Plan Updates
Elements of the project management plan that may be updated include, but are not limited to:
• Quality management plan , and
• Process improvement plan .

## Slide 5
7 Project Documents Updates
Project documents that may be updated include, but are not limited to,
• Quality standards;
• Agreements;
• Quality audit reports and change logs supported with corrective action plans;
• Training plans and assessments of effectiveness; and
• Process documentation, such as information obtained using the seven basic quality tools or the quality
management and control tools.

## Slide 6
8 Organizational Process Assets Updates
Elements of the organizational process assets that may be updated include, but are not limited to:
• Completed checklists. When checklists are used, the completed checklists become part of the project documents and organizational process assets.
• Lessons learned documentation. The causes of variances, the reasoning behind the corrective action chosen, and other types of lessons learned from control quality are documented so they become part of the historical database for both the project and the performing organization.