## Slide 1: MODULES 11-12. PROJECT MONITORING AND CONTROL
DITTAS FORMOSO

## Slide 2: PROJECT MONITORING AND CONTROL
“The Monitoring and Control Process Group consists of those processes performed to observe project execution so that potential problems can be identified in a timely manner and corrective action can be taken, when necessary, to control the execution of the project.”
Project Monitoring and Control activities take place in parallel with Project Execution Process Group activities so that, while the project work is being executed, the project is being monitored and controlled by implementing the appropriate level of oversight and corrective action.

## Slide 3: Monitoring and Control Processes
1. Monitoring and Controlling Project Work
2. Integrated Change Control
3. Scope Verification
4. Scope Control
5. Schedule Control
6. Cost Control
7. Performing Quality Control
8. Managing the Project Team
9. Performance Reporting
10. Managing Stakeholders

## Slide 4: OUTPUTS OF THE PROJECT MONITORING PROCESSES

## Slide 5: 1. Monitoring and Controlling Project Work
The Monitoring and Controlling Project Work process collects, measures and disseminates performance information, and assesses measures and trends to forecast potential items requiring corrective action. Outputs include:
Recommended corrective actions
Recommended preventive actions
Forecasts
Recommended defect repair
Requested changes

## Slide 6: 2. Integrated Change Control
The Integrated Change Control process ensures that changes as a result of project corrective actions and other controlling factors are managed across the project knowledge areas. Outputs include:
Approved change requests
Rejected change requests
Updates to the Project Management Plan
Updates to the Project Scope Statement (and requirements)
Approved corrective and preventive actions
Approved defect repair
Validated defect repair
Deliverables

## Slide 7: 3. Scope Verification
The scope verification process ensures that project deliverables are formally accepted. Outputs include:
Accepted deliverables
Requested changes
Recommended corrective actions

## Slide 8: 4. Scope Control
The Scope Control process ensures that changes to project scope are controlled. Outputs include:
Updates to the Project Scope Statement and Scope baseline (this includes requirements)
Updates to the Work Breakdown Structure (WBS) and the WBS Dictionary
Requested changes
Recommended corrective actions
Updates to organizational process assets
Updates to the Project Management Plan

## Slide 9: 5. Schedule Control
The Schedule Control process monitors and controls changes to the project schedule. Outputs include:
Updates to the schedule model data and baseline
Performance measurements
Requested changes
Recommended corrective actions
Updates to organizational process assets
Activity list and activity attribute updates
Updates to the Project Management Plan

## Slide 10: 6. Cost Control
The Cost Control process monitors and controls costs and changes to the project budget. Outputs include:
Cost estimate updates
Cost baseline updates
Performance measurements
Forecasted completion
Requested changes
Recommended corrective actions
Updates to organizational process assets
Updates to the Project Management Plan

## Slide 11: 7. Performing Quality Control
The quality control performance process measures specific project results to determine whether the project is meeting quality standards. Outputs include:
Quality control measurements
Validated defect repair
Updates to the quality baseline
Recommended corrective and preventive actions
Requested changes
Recommended defect repair
Updates to organizational process assets
Validated deliverables
Updates to the Project Management Plan

## Slide 12: 8. Managing the Project Team
This process tracks team member performance, provides feedback, resolves issues and coordinates changes to maintain and improve project performance. Outputs include:
Requested changes
Recommended corrective and preventive actions
Updates to organizational process assets
Updates to the Project Management Plan

## Slide 13: 9. Performance Reporting
The Performance Reporting process collects and distributes performance information — including status reports, progress reports and forecasts. Outputs include:
Performance reports
Forecasts
Requested changes
Recommended corrective actions
Updates to organizational process assets

## Slide 14: 10. Managing Stakeholders
This process manages stakeholder communications and works with stakeholders to ensure that requirements are satisfied and issues are proactively resolved. Outputs include:
Resolved issues
Approved change requests
Approved corrective actions
Updates to organizational process assets
Updates to the Project Management Plan

## Slide 15: GROUP WORK
Introduce the following scenarios to your project.
Your client wants to reduce the timeline for the project by one month
Your client wants to reduce the project cost by 10%
Question:
What is the impact of the changes to your project
How will you justify to the client that you can not accommodate their request.